# Elite Homes USA — Facebook Automation Project Summary

October 7, 2026

Live site: https://elite-homes-webhook.onrender.com/

## Project Overview

Elite Homes USA needed its Facebook Page to run itself: post on schedule, answer the questions every seller asks, and capture leads, without anyone manually managing it day to day. This project built that system end to end, a Python backend, native Facebook/Meta integrations, a supporting website, and production hosting, then took the Facebook app through Meta's full App Review process so the system works for real visitors, not just admins testing it.

## Core Posting System

- Posts publish directly through Facebook's Graph API, either immediately or scheduled server-side, so they go out on time even if no computer is on.

- Each post is a custom-branded graphic (logo, headline, CTA button) generated in Python rather than plain text, matching the client's own design mockups exactly, including an exact reproduction of the provided cover photo and the 8-question FAQ thumbnail set.

- 6 original acquisition posts plus ongoing educational content, including a fact-checked post on Florida probate timelines, sourced from 3 independent legal sites before publishing rather than estimated.

- A single swipeable multi-photo post replaced what would otherwise have been 8 separate feed entries, keeping the feed clean while still surfacing every FAQ answer.

## Messenger & Comment Automation

Two layers, both live:

- Custom-built auto-reply (Python) marks a message seen, waits a randomized 45 to 90 second delay, shows typing, then either answers a quick FAQ or walks a seller through a 6-question intake, address, condition, timeline, reason for selling, phone, and best time to call, before handing off to the team. It never quotes a price or makes an offer.

- Native Messenger automation (Meta Business Suite) shows an instant greeting plus 4 tappable service buttons the moment someone opens a chat, each answering with the right information and the booking link, confirmed working in a live test.

- Comment auto-reply: a comment containing “sell,” “cash,” “offer,” or “house” gets a public reply plus a private Messenger DM that flows into the same intake system.

## Website, FAQ Hub & Booking

A supporting site, built in FastAPI and hosted on Render, fills the gaps Facebook's own Page tabs don't support:

- A Common Questions hub with all 8 FAQ answers, matching the client's design spec exactly, each with a demo video clip (clearly labeled as a placeholder) ready to swap for real footage.

- A /schedule link that redirects to the booking calendar, used everywhere (Page button, Messenger, posts), so the booking tool can change later without updating anything on Facebook itself.

- A privacy policy page, required for Facebook's App Review, written to accurately reflect what data the Messenger flow actually collects and how it's used.

## Page Setup & Branding

- Logo, cover photo, bio, and description match the client's exact provided files and copy.

- Business hours (Mon–Fri, 9am–5pm), address, phone, and website links are all set.

- The 4-item Services tab (Free Property Assessment, Cash Home Purchase, Inherited/Probate Homes, As-Is Sales) matches the client's spec exactly, including the correct photo for each.

- Reviews are enabled, and a pinned Meet the Team video introduces the business at the top of the Page.

## Going Live

The Facebook app originally ran in Meta's Development Mode, meaning everything published was visible to admins testing it but invisible to real visitors, the cause of several rounds of “it looks fine to me but followers see nothing.” Diagnosing and resolving that was the single biggest milestone in this project:

- Identified the Development Mode restriction as the root cause across posts, Reels, and Featured content.

- Completed Meta's publish requirements: privacy policy, app category, app icon, and the “Manage everything on your Page” use case.

- The app switched to Live mode on October 7, 2026, confirmed directly in Meta's own Alert Inbox, not assumed.

- pages_messaging was added and moved to “Ready for testing,” with a live message successfully triggering an automated reply, proof now being prepared for formal App Review submission so the full custom reply system works for anyone, not just app testers.

## Reliability & Verification

- 86 automated tests cover the posting, scheduling, and messaging logic, all passing.

- Every claim in this project was checked directly against Facebook's own API responses before being reported, including catching and correcting a factual claim about Florida probate timelines against 3 independent sources before it was published.

- When something didn't work as expected, Reels not showing publicly, a post's caption not saving, a webhook not receiving messages, each was traced to its actual root cause, a missing field subscription, a Development Mode restriction, a missing tester-role acceptance, rather than guessed at.

## Why This Is Professional

This isn't a page with some posts on it, it's a maintained system: real API integrations rather than manual posting, a tested codebase, a real deployment pipeline from GitHub to Render, and a Facebook app that's been taken through Meta's actual review process rather than left permanently in a test state. Every piece, the posting, the automated replies, the booking flow, the FAQ hub, is built to keep working without someone manually operating it, and every claim made about what's live has been independently verified against Facebook's own records, not assumed.